#### ABC PROJECT TEST PLAN - COMPLETED SECTIONS 1 & 2

#### 1. Introduction

#### 1.1 Purpose

#### This Test Plan document for ABC project supports the following objectives:

#### Identify existing project information and software components to be tested

#### List recommended requirements for testing (high level)

#### Recommend and describe testing strategies to be employed

#### Identify required resources and provide test effort estimates

#### List the test project deliverable elements

#### 1.2 Background

#### The ABC system is an instant messenger application developed for Palm platform. The system should provide a capability to use ICQ instant messaging service. So, the protocol used by this service must be supported by the system.

#### The system developed is intended to be a stand-alone product to be sold independently in the Palm application market. The system is designed to support Palm OS 3.5 through 5.0, can be tested on Palm OS Emulator with ROMs 3.5-4.1, and Palm OS 5 Simulator.

#### 1.3 Scope

#### This Test Plan describes system tests that will be conducted on ABC project instant messenger application. The plan applies to testing all ABC project requirements defined in the Software Requirements Specification.

#### Testing will be conducted in phases:

#### Build 1, Build 2, Build 3 testing

#### Release Candidate testing

#### Final Release testing

#### The scope includes functionality testing, usability testing, user interface testing, and compatibility testing across supported Palm OS versions.

#### 1.4 Project Identification

#### The table below identifies the documentation and availability used for developing the Test Plan:

| #### Document (and version/date) | #### Created or Available | #### Received or Reviewed | #### Author or Resource | #### Notes |
| --- | --- | --- | --- | --- |
| #### Requirements Specification | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### Business Analysis Team | #### ABC project Software Requirements Specification v1.0.3.3, contains functional specs for 21 functions |
| #### Functional Specification | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### System Analyst | #### Detailed feature descriptions for messaging functions |
| #### Use-Case Reports | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### BA Team | #### End-to-end scenarios for user workflows |
| #### Project Plan | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### Project Management Office | #### ABC project Software Development Plan v1.0.5, includes milestones and resource allocation |
| #### Design Specifications | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### Technical Architecture Team | #### High-level and low-level design documents |
| #### Prototype | #### ☐ Yes ☑ No | #### ☐ Yes ☑ No | #### Development Team | #### To be created during development phase |
| #### User's Manuals | #### ☐ Yes ☑ No | #### ☐ Yes ☑ No | #### Technical Writer | #### Planned for release candidate phase |
| #### Business Model or Flow | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### Process Analyst | #### ICQ messaging workflow and business processes |
| #### Data Model or Flow | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### Data Architect | #### Contact list schema, message structure, data flows |
| #### Business Functions and Rules | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### Product Owner/BA Team | #### ICQ protocol rules, message constraints, user management rules |
| #### Project or Business Risk Assessment | #### ☑ Yes ☐ No | #### ☑ Yes ☐ No | #### QA Lead/Project Manager | #### Initial risk assessment and mitigation strategies |

#### 1.5 References

#### The following table contains references to external documents:

| #### No. | #### Document | #### Description |
| --- | --- | --- |
| #### 1 | #### ABC project Software Requirements Specification, Version 1.0.3.3, Monday, 25/Aug/10 | #### The SRS fully describes the external behavior of the application or subsystem identified. It also describes non-functional requirements, design constraints, and other factors necessary to provide a complete and comprehensive description of the software requirements. |
| #### 2 | #### ABC project Software Development Plan, Version 1.0.5, 05/Sep/10 | #### The purpose of Software Development Plan is to define tasks of ABC project (hereinafter referred to as IM or the project) to be developed. It focused on the capabilities sought after by stakeholders, the target users in particular, and the reasons for this search. |
| #### 3 | #### ICQ Protocol Documentation | #### Official ICQ messaging protocol specification for integration requirements and technical constraints. Defines message formats, connection procedures, and service capabilities. |

#### 2. Feature to be tested

#### 2.1 Functionality

#### 2.1.1 Download contact list from server (Design TC: 8 man-days, Test: 8 man-days)

#### • Verify that the system provides capability to download contact list from ICQ server
• Verify that the system handles download process correctly and displays progress indication
• Verify that the system updates local contact list with server data
• Verify that the system handles network interruptions during download gracefully
• Verify that the system validates downloaded contact data integrity
• Verify that the system resolves conflicts between local and server contact lists
• Verify that the system provides appropriate error messages for download failures

#### 2.1.2 Upload contact list to server (Design TC: 4 man-days, Test: 8 man-days)

#### • Verify that the system provides capability to upload modified contact list to ICQ server
• Verify that system handles upload conflicts when server data differs from local data
• Verify that system provides status indication during upload process
• Verify that system handles network failures during upload gracefully
• Verify that system validates contact data before uploading
• Verify that system confirms successful upload completion
• Verify that system maintains data consistency between local and server copies

#### 2.1.3 Add new contact to contact list (Design TC: 10 man-days, Test: 10 man-days)

#### • Verify that system allows adding new contacts by ICQ number
• Verify that system validates ICQ number format before adding
• Verify that system prevents duplicate contact entries
• Verify that system sends authorization request when adding new contact
• Verify that system handles authorization responses (accept/decline)
• Verify that system allows adding contacts with nicknames
• Verify that system updates contact list display after successful addition
• Verify that system provides feedback for failed contact addition attempts

#### 2.1.4 Delete contact from contact list (Design TC: 10 man-days, Test: 10 man-days)

#### • Verify that system allows deletion of existing contacts
• Verify that system displays confirmation dialog before deletion
• Verify that system removes contact from both local list and server
• Verify that system handles deletion of contacts with pending messages
• Verify that system updates contact list display after deletion
• Verify that system preserves message history after contact deletion
• Verify that system handles deletion failures appropriately

#### 2.1.5 Create new message (Design TC: 6 man-days, Test: 3 man-days)

#### • Verify that system allows composing text messages up to maximum length
• Verify that system supports basic text formatting options
• Verify that system validates message recipients before sending
• Verify that system handles special characters and emoticons properly
• Verify that system queues messages when recipient is offline
• Verify that system provides character count indicator during composition
• Verify that system prevents sending empty messages

#### 2.1.6 Receive new message (Design TC: 6 man-days, Test: 3 man-days)

#### • Verify that system receives messages in real-time when online
• Verify that system displays message notifications (visual/audio)
• Verify that system stores received messages in conversation history
• Verify that system handles message encoding correctly
• Verify that system displays sender information accurately
• Verify that system handles simultaneous multiple message reception
• Verify that system timestamps received messages correctly

#### 2.1.7 Message history (Design TC: 4 man-days, Test: 2 man-days)

#### • Verify that system maintains conversation history for each contact
• Verify that system allows browsing through message history
• Verify that system displays timestamps for each message
• Verify that system preserves history across application sessions
• Verify that system allows clearing conversation history
• Verify that system provides search functionality within history
• Verify that system handles large message history efficiently

#### 2.1.8 Connect and disconnect to ICQ service (Design TC: 3 man-days, Test: 5 man-days)

#### • Verify that system establishes connection to ICQ servers successfully
• Verify that system validates user credentials during connection
• Verify that system handles connection timeouts appropriately
• Verify that system provides graceful disconnect functionality
• Verify that system handles server unavailability scenarios
• Verify that system maintains connection stability
• Verify that system provides connection status feedback to user

#### 2.1.9 Change connection status (Design TC: 6 man-days, Test: 6 man-days)

#### • Verify that system allows changing status to Online, Away, Busy, Invisible
• Verify that status changes are communicated to ICQ server
• Verify that status changes are visible to other users
• Verify that system maintains status persistence across sessions
• Verify that system handles status change failures
• Verify that system provides status history tracking
• Verify that system allows custom status messages

#### 2.1.10 Change current account (Design TC: 6 man-days, Test: 6 man-days)

#### • Verify that system supports multiple ICQ account management
• Verify that system allows switching between different accounts
• Verify that account-specific data remains isolated
• Verify that system maintains separate session state per account
• Verify that system handles account switching without data loss
• Verify that system provides account selection interface
• Verify that system validates account credentials when switching

#### 2.1.11 Change user status to idle (Design TC: 6 man-days, Test: 3 man-days)

#### • Verify that system detects user inactivity automatically
• Verify that system allows manual idle status setting
• Verify that system provides configurable idle timeout settings
• Verify that system communicates idle status to ICQ server
• Verify that system returns from idle status upon user activity
• Verify that system maintains idle status across different application states

#### 2.1.12 Automatic logon on startup (Design TC: 2 man-days, Test: 2 man-days)

#### • Verify that system provides automatic login configuration option
• Verify that system securely stores user credentials for auto-login
• Verify that system handles auto-login failures gracefully
• Verify that system allows disabling automatic login feature
• Verify that system provides security warnings for auto-login usage
• Verify that system validates stored credentials before auto-login

#### 2.1.13 Audible and flashing alerts (Design TC: 2 man-days, Test: 4 man-days)

#### • Verify that system provides audio notification for incoming messages
• Verify that system provides visual alert mechanisms (screen flashing)
• Verify that system allows customization of alert settings
• Verify that system respects Palm OS system sound settings
• Verify that system provides different alerts for different event types
• Verify that system allows disabling specific alert types
• Verify that alert functionality works across all supported Palm OS versions

#### 2.2 Usability

#### 2.2.1 Sessions support (Design TC: 4 man-days, Test: 6 man-days)

#### • Verify that system supports multiple conversation windows simultaneously
• Verify that system manages window focus and switching properly
• Verify that system maintains session state for each conversation
• Verify that system handles window management efficiently on Palm OS
• Verify that system provides intuitive navigation between active sessions
• Verify that system displays session indicators clearly
• Verify that system handles session cleanup when conversations end

#### 2.2.2 Fonts support (Design TC: 2 man-days, Test: 1 man-day)

#### • Verify that system allows font size adjustment for better readability
• Verify that system supports available Palm OS font families
• Verify that font settings persist across application sessions
• Verify that font changes apply consistently across all UI elements
• Verify that system handles font rendering on different Palm OS versions
• Verify that system provides appropriate font fallback options

#### 2.2.3 Graphical emoticons (Design TC: 2 man-days, Test: 2 man-days)

#### • Verify that system displays graphical emoticons in messages
• Verify that system provides emoticon palette for message composition
• Verify that emoticons render correctly on different Palm OS versions
• Verify that emoticon data transfers properly between users
• Verify that system handles missing emoticon graphics gracefully
• Verify that emoticons scale appropriately for different display sizes

#### 2.2.4 Internet connection management (Design TC: 2 man-days, Test: 3 man-days)

#### • Verify that system detects internet connection status accurately
• Verify that system attempts automatic reconnection when connection lost
• Verify that system provides clear connection status indication to user
• Verify that system queues messages during connection outages
• Verify that system handles different connection types (WiFi, cellular data)
• Verify that system manages connection timeouts appropriately
• Verify that system provides connection troubleshooting guidance

#### 2.2.5 Display support (Design TC: 2 man-days, Test: 3 man-days)

#### • Verify that system adapts to different Palm device screen resolutions
• Verify that system handles screen orientation changes appropriately
• Verify that UI elements scale properly on different display sizes
• Verify that text remains readable across supported display configurations
• Verify that system provides display optimization for different Palm models
• Verify that graphics and images render correctly across display types

#### 2.3 Design Constraints

#### 2.3.1 Maximum message length (Design TC: 1 man-day, Test: 1 man-day)

#### • Verify that system enforces ICQ protocol message length limits (typically 2048 characters)
• Verify that system provides character count indicator during composition
• Verify that system prevents sending messages exceeding maximum length
• Verify that system handles message truncation appropriately when needed
• Verify that system provides clear feedback when message length limits are reached
• Verify that system handles Unicode characters correctly in length calculations

#### 2.3.2 Test environment (Design TC: 1 man-day, Test: 1 man-day)

#### • Verify compatibility across Palm OS 3.5 through 5.0
• Verify functionality on Palm OS Emulator with ROMs 3.5-4.1
• Verify compatibility with Palm OS 5 Simulator
• Verify performance on minimum hardware specifications
• Verify memory usage within Palm OS constraints
• Verify proper cleanup of system resources

#### 2.3.3 Characters (Design TC: 1 man-day, Test: 1 man-day)

#### • Verify that system supports Unicode character encoding properly
• Verify that system handles international characters correctly
• Verify that system displays special characters appropriately
• Verify that character encoding remains consistent across devices
• Verify that system handles character input methods available on Palm OS
• Verify that text rendering works correctly with Palm OS character sets

#### 2.4 Interfaces

#### 2.4.1 User Interfaces (Design TC: 5 man-days, Test: 5 man-days)

#### • Verify that UI follows Palm OS interface guidelines and standards
• Verify that navigation between screens is intuitive and consistent
• Verify that UI elements are appropriately sized for stylus interaction
• Verify that UI provides adequate visual feedback for user actions
• Verify that UI maintains usability across different Palm OS versions
• Verify that error messages and dialogs are clear and actionable
• Verify that UI elements are accessible and properly labeled
• Verify that screen layouts adapt to different Palm device form factors
• Verify that UI maintains consistency with Palm OS standard applications
• Verify that touch targets meet Palm OS usability requirements

#### Total Estimated Effort for Section 2:

#### Design TC: 86 man-days

#### Test Execution: 86 man-days

#### Grand Total: 172 man-days

#### Feature Count: 21 functions as specified in the assignment requirements

#### Platform Support: Palm OS 3.5 through 5.0, Palm OS Emulator (ROMs 3.5-4.1), Palm OS 5 Simulator

#### 3. Features not to be tested (Out of Scope)

#### 3.0 General exclusions

#### Platforms outside Palm OS 3.5–5.0, emulator ROMs outside 3.5–4.1, or non–Palm OS 5 Simulator devices.

#### ICQ server-side protocol/RFC conformance.

#### System performance, stress/soak tests for this release.

#### OS-level security (device encryption, keychain/cert store).

#### Advanced accessibility (a11y) and i18n/l10n beyond English.

#### External network/ISP outages or ICQ endpoint blocking.

#### Interoperability with non-ICQ IM services.

#### 3.1 Setup a user account — NOT tested

#### Creating a new ICQ account on ICQ servers (sign-up/verification).

#### ICQ password recovery/change flows.

#### Cryptographic details of how passwords are stored by the OS.

#### Import/export of contacts during setup (covered by download/upload features).

#### Migration from legacy Palm apps/other vendors.

#### Extreme number of configured accounts (beyond normal multi-account use).

#### 3.2 Remove user account — NOT tested

#### Deleting the account on ICQ servers (permanent deactivation).

#### Backup/restore or rollback after local removal.

#### Deleting server-side message history.

#### Legal/audit requirements (retention logs, GDPR) for deletion.

#### Impact on other devices logged in with the same account.

#### Immediate cross-module permission revocation at the moment of removal (validated on next sign-in instead).

#### Note: Environments are limited to those in Section 2.3. Excluded risks are mitigated by related feature tests or scheduled for future cycles.

#### 4. Test Strategy

#### Testing will be organized per build (Build 1–3, Release Candidate, Release). Each build follows a full cycle: plan → design → develop → execute → evaluate. Scope focuses on the ICQ client functionality on Palm OS 3.5–5.0 and specified emulators/simulators.

#### 4.1 Testing Types

#### 4.1.1 Function and Usability Testing

| #### Test Objective: | #### To ensure proper target-of-test functionality, including navigation, data entry, processing, and retrieval. |
| --- | --- |
| #### Technique: | #### Execute each use case, use-case flow, or function, using valid and invalid #### data, to verify the following: #### • The expected results occur when valid data are used. #### • The appropriate error or alert messages are displayed when invalid data #### are used. |
| #### Completion Criteria: | #### • All planned tests have been executed. #### • All identified defects have been fixed. |
| #### Special Considerations: | #### Identify or describe those items or issues (internal or external) that impact the implementation and execution of function test. |

#### 4.1.2 User Interface Testing

| #### Test Objective: | #### Ensure UI is consistent and usable on Palm OS devices/emulators: layout, labels, icons, readability, focus order, soft keys, alerts, and status indicators. |
| --- | --- |
| #### Technique: | #### Inspect screens against UI guidelines; verify navigation between forms; check font support and emoticon rendering; validate display constraints (resolution, color depth) and orientation; confirm dialogs/messages; verify basic accessibility (contrast/legibility). English-only in this release. |
| #### Completion Criteria: | #### No critical/major UI issues remain; all forms reachable; texts fit without truncation on supported displays. |
| #### Special Considerations: | #### Palm screen sizes are limited—check long contact names and long messages; verify scrolling/clipping; confirm notification sounds/flashing alerts map to device capabilities. |

#### 4.2 Tools

| #### Tool | #### Vendor/In-house | #### Version |
| --- | --- | --- |
| #### Mantis (Bug Tracking) | #### Vendor | #### TBD |
| #### MS Project (Project Management) | #### Vendor | #### TBD |
| #### Palm OS Emulator (ROM 3.5–4.1) | #### Vendor | #### Latest |
| #### Palm OS 5 Simulator | #### Vendor | #### Latest |
| #### ICQ Test Accounts / Staging Endpoint | #### In-house / External | #### N/A |
| #### Test Case Repository (Excel / Google Sheets) | #### In-house | #### Template v1 |
| #### Packet capture / Proxy (Wireshark or Charles) – optional | #### Vendor | #### Latest |
| #### Microsoft Word (Test Logs & Reports) | #### Vendor | #### TBD |

#### 5. Resources

#### Defines human resources needed for planning, design, execution, and evaluation of testing activities for the ABC project.

#### 5.1 Roles

| #### Role | #### Headcount (Min / Rec) | #### Primary Responsibilities | #### Notes |
| --- | --- | --- | --- |
| #### QA/Test Lead | #### 1 / 1 | #### Owns test strategy & plan; risk/triage; sign-off. | #### Single QA contact. |
| #### Test Designer / Test Developer | #### 1 / 2 | #### Designs test cases & data; maintains suites; coverage reviews. | #### Pairs with feature owners. |
| #### Tester / Executor | #### 2 / 3 | #### Runs tests; logs bugs/results; verifies fixes. | #### Rotates per build; owns smoke/regression. |
| #### Test Environment Engineer | #### 0 / 1 | #### Manages Palm Emulator/Simulator, ICQ test endpoints. | #### Shared role if stable. |
| #### Configuration Manager (opt.) | #### 0 / 1 | #### Builds test drops; controls baselines/artifacts. | #### May be combined with QA Lead. |

#### Baseline execution effort is approximately 96 man-days across features in Section 2.2. Allocation per build is provided in Section 6.

#### 6. Project Milestones

#### Testing runs in iterations: Build 1, Build 2, Build 3, Release Candidate (RC), and Release; each includes plan → design → develop → execute → evaluate.

| #### Milestone | #### Activities | #### Effort (md) | #### Start | #### End | #### Remarks |
| --- | --- | --- | --- | --- | --- |
| #### Build 1 | #### Plan/Design/Execute/Evaluate | #### ≈ 43 | #### TBD | #### TBD | #### Core flows: account ops, connect/disconnect, download contacts, send/receive. |
| #### Build 2 | #### Plan/Design/Execute/Evaluate | #### ≈ 34 | #### TBD | #### TBD | #### Advanced: upload contacts, status changes, sessions, history, display. |
| #### Build 3 | #### Plan/Design/Execute/Evaluate | #### ≈ 14 | #### TBD | #### TBD | #### Polish: fonts, emoticons, alerts, internet mgmt, max length. |
| #### RC | #### Stabilization & Regression | #### ≈ 5 | #### TBD | #### TBD | #### Full regression; fix verification; exit criteria check. |
| #### Release | #### Final Smoke & Handover | #### ≈ 2 | #### TBD | #### TBD | #### Final smoke on devices; sign-off package. |

#### Effort split: ~45% (B1), 35% (B2), 15% (B3), 5% (RC) of ~96 md total.

#### 7. Deliverables

#### 7.1 Test Model

#### • Master Test Plan & Strategy
• Test Case Specifications and Data Sets
• Requirements ↔ Test Cases Traceability Matrix
• Regression Suite definition
• Environment Configuration Guide (devices, emulator ROMs, simulator)

#### 7.2 Test Logs

#### • Daily/Build Execution Logs (pass/fail/blocked/deferred)
• Build Test Summary Reports (coverage, defect trend, risk)
• Exit Reports for RC/Release
• Evidence: screenshots, packet captures (if any)

#### 7.3 Bug Reports

#### • Defects tracked in Mantis: Title, Steps, Actual/Expected, Build, Severity, Priority, Environment, Attachments
• Daily triage notes and dashboards
• Fix verification records and re-open rationale

#### Appendix A Project Tasks

#### Test-related tasks are given below:

#### • Test Planning

#### - identify requirements for testing

#### - assess risks

#### - develop test strategy

#### - identify test resources

#### - create schedule

#### - generate Test Plan

#### • Test Design

#### - prepare workload analysis

#### - identify and describe test cases

#### • Test Execution

#### - execute test procedures

#### - verify results

#### - investigate unexpected results

#### - log bugs

#### • Evaluate Test

#### - evaluate test-case coverage

#### - evaluate code coverage

#### - analyze defects

#### - determine whether Test Completion Criteria and Success Criteria have been achieved